*PRODUCT BACKLOG:*

*USER*

Account: As a student, I want to create a new account and sign in, so that I can access information about the courses and leave feedback.

Story points: 5 pt

Priority: First Sprint

Implemented by: Ergys Xhaollari

Search Course: As a student, I want to search for available courses, so that I can find and join courses that align with my interest

Story points: 2 pt

Priority: First Sprint

Implemented by: Maksimo Ramaj

Drop Course: As a student, I want to drop a course, so that I can manage my course registrations efficiently.

Story points: 3 pt

Priority: First Sprint

Implemented by: Maksimo Ramaj

Course Details: As a student,I want to check course details,so that I can get information about the course.

Story points: 3 pt

Priority: Second Sprint

Implemented by: Maksimo Ramaj

Leave Feedback: As a student,I want to leave feedback for a course,so that I can share my experience with other students and contribute to the improvement of course quality.

Story points: 3 pt

Priority: Second Sprint

Implemented by: Artur Cala

View Feedback: As a student,I want to view feedback for a course, So that I can read about the experiences of other students and make informed

decisions.

Story points: 3pt

Priority: Second Sprint

Implemented by: Artur Cala

Rate List: As a student,I want to view the list of top-rated courses, So that I can easily identify high-quality courses recommended by other students.

Story points: 3 pt

Priority: Second Sprint

Implemented by: Maksimo Ramaj

Course Calendar: As a student,I want to see all courses in a calendar,So that I can plan my schedule and manage my time effectively.

Story points: 5 pt

Priority: Second Sprint

Implemented by: Ergys Xhaollari

View Enrolled Courses: As a student,I want to see all courses that I’m already enrolled!

Story points: 4 pt

Priority: Second Sprint

Implemented by: Redjon Belishta

View my reviews: As a student,I want to see all reviews that I have left in different courses!

Story points: 3 pt

Priority: Second Sprint

Implemented by: Artur Cala

Edit profile: As a student,I want to edit my profile properties (email,password...)!

Story points: 4 pt

Priority: Second Sprint

Implemented by: Redjon Belishta

View All Lecturers: As a student,I want to view a list of all lecturers !

Story points: 4 pt

Priority: First Sprint

Implemented by: Redjon Belishta

1 DHJETOR 2023 – 7 DHJETOR 2023

SPRINT 1:

STORIES:

ACCOUNT: User should be able to create an account and sign in.

SEARCH COURSE: User should be able to search a course based on course name and join them.

DROP COURSE: User should be able to drop a course if he is

enrolled in the course.

VIEW ALL LECTURERS: User should be able to view all lecturers

that teach in the university.

8 DHJETOR 2023 – 15 DHJETOR 2023

SPRINT 2:

STORIES:

COURSE DETAILS: User should be able check course details.

LEAVE FEEDBACK: User should be able to leave a feedback in the

course only if he is enrolled in the course, feedback consists

of a rating from 1 – 5 and a comment.

VIEW FEEDBACK: User should be a able to view feedbacks that

other enrolled students have left on the course, feedbacks

which are not more than 1 year old.

RATE LIST: User should be able to view the list of 8 top rated

courses.

VIEW ENROLLED COURSES: User should be able to view the

courses on which he is enrolled!

VIEW MY REVIEWS: User should be able to view all the reviews he

has left on courses.

EDIT PROFILE: User should be able to edit his profile information.

16 DHJETOR 2023 – 25 DHJETOR 2023

SPRINT 3:

During this sprint, the front-end construction will be done using Angular.

The purpose of this sprint is to build a user-friendly "interface",

and intuitive for the user, so that the user can easily use the application.

During this sprint, in parallel with the construction of the front-end part,

code-refactoring of the code implemented during 2 first sprints will be

carried out. Developers will collaborate with each other for

improving functionalities!